# 3.3 Sprint Cycles

Project: AI-Driven Facilities Reservation System with Predictive Scheduling Features
Barangay: Culiat, Quezon City
Last updated: July 2026
Sources: MODULES_LIST.md, BACKLOG.md, CAPSTONE_IMPLEMENTATION_PLAN.md, THESIS_CH3_SECTION_3.4_SCRUM_ARTIFACTS_COMPLETE.md, SCRUM_BOARD.md

Sed ut perspiciatis unde omnis… (Replace this lorem paragraph in Word with the narrative below.)

The development of the Barangay Culiat Public Facilities Reservation System followed an Agile Scrum lifecycle. Work was organized into time-boxed sprints (approximately one to two weeks each). At the start of every sprint, the team pulled prioritized items from the Product Backlog into a Sprint Backlog and tracked them on a Scrum board with three columns—To Do, In Progress, and Done—matching the board convention illustrated in Figure 3.x of this chapter.

Definition of Done (DoD) for each item: (1) feature coded and routed, (2) role permissions applied, (3) smoke-tested on key user paths, and (4) documentation or module catalog updated when user-facing behavior changed.

The tables below summarize the sprint cycles for the entire system. Items under Done reflect shipped capabilities. In Progress and To Do capture remaining or deferred work for future iterations after the current product increment.

## Sprint overview

| Sprint | Theme | Focus |
| --- | --- | --- |
| Sprint 1 | Foundation — Auth & Security | Registration, login OTP, password reset, session hardening |
| Sprint 2 | Public portal & facilities | Public site, facility CRUD, profiles, documents, geocoding |
| Sprint 3 | Booking & AI scheduling | Book facility, conflict detection, recommendations, auto-approval, staff approvals |
| Sprint 4 | Attendance & analytics | Check-in/QR, occupancy, calendar, reports, Smart Scheduler shell |
| Sprint 5 | Integrations & compliance | CIMM, Gemini chatbot/announcements, notifications, audit, privacy export |
| Sprint 6 | Capstone polish (A–D) | Reminders, CI, walk-in, iCal, reports export, dark mode, auth tips |
| Sprint 7 | UX hardening (current) | Auth redesign, blackouts mobile, walk-in search, live occupancy slideshow |

## Sprint 1 — Foundation (Auth & Security)

| To Do | In Progress | Done |
| --- | --- | --- |
| — | — | Resident registration (Barangay Culiat streets) |
|  |  | Email verification before full access |
|  |  | Login with email/password |
|  |  | Email OTP second factor |
|  |  | Forgot / reset password (token email) |
|  |  | CSRF protection, session timeout, rate limits |
|  |  | Account lockout after failed attempts |
|  |  | Password policy enforcement |
|  |  | Login attempt logging |

## Sprint 2 — Public Portal & Facility Management

| To Do | In Progress | Done |
| --- | --- | --- |
| — | — | Public home / landing page |
|  |  | Facilities listing & facility details |
|  |  | FAQ, Contact, Privacy, Terms, Legal pages |
|  |  | Facility CRUD (name, capacity, hours, status) |
|  |  | Facility images + citations |
|  |  | Geocoding (lat/long) for distance scoring |
|  |  | User profile (contact, address, photo) |
|  |  | Valid ID upload & admin document review |
|  |  | User Management: approve / deny / lock |
|  |  | Terms & Data Privacy acceptance on register |

## Sprint 3 — Booking Core & AI Scheduling

| To Do | In Progress | Done |
| --- | --- | --- |
| — | — | Book a Facility (date, time, purpose, attendees) |
|  |  | Flexible start/end time slots |
|  |  | AI conflict detection + alternative slots |
|  |  | AI facility recommendations (purpose + distance) |
|  |  | Auto-approval engine (rule-based conditions) |
|  |  | Booking limits (active cap, advance window, per-day) |
|  |  | My Reservations (list / calendar, reschedule, cancel) |
|  |  | Staff approvals (approve, deny, postpone, modify) |
|  |  | Reservation detail + timeline / history |
|  |  | Blackout dates (block booking windows) |
|  |  | Event permit / supporting document upload |

## Sprint 4 — Attendance, Occupancy & Analytics

| To Do | In Progress | Done |
| --- | --- | --- |
| — | — | Manual check-in / check-out (Time Tracking) |
|  |  | Facility QR check-in posters & scan gate |
|  |  | Live Occupancy board (staff overrides) |
|  |  | Live Occupancy dashboard strip |
|  |  | No-show / late violation flags |
|  |  | Calendar (month view) + iCal export |
|  |  | Dashboard KPI charts |
|  |  | Reports page (charts + filters) |
|  |  | Smart Scheduler page (ML recommendations) |
|  |  | AI chatbot shell / assistant widget |

## Sprint 5 — Integrations, Communications & Compliance

| To Do | In Progress | Done |
| --- | --- | --- |
| — | — | CIMM maintenance sync → status / blackouts |
|  |  | Gemini chatbot + fallback responses |
|  |  | Auto public announcements (maintenance / blackout) |
|  |  | In-app notifications + email templates |
|  |  | SMS (opt-in) for OTP / status / reminders |
|  |  | Announcements management |
|  |  | Contact inquiries inbox |
|  |  | Audit trail + export |
|  |  | Document management & archival cron |
|  |  | Data Privacy Act self-export (JSON) |
|  |  | Infrastructure Projects dashboard (preview) |
|  |  | Utilities / UMAN integration page (preview) |
|  |  | Optional PayMongo checkout (flag-gated) |

## Sprint 6 — Capstone Polish (Sprints A–D)

| To Do | In Progress | Done |
| --- | --- | --- |
| — | — | README, PHPUnit tests, GitHub Actions CI |
|  |  | Public legal routes (/terms, /legal) |
|  |  | 24h booking reminders (email / SMS / in-app) |
|  |  | Notification preferences (SMS gating) |
|  |  | Staff walk-in / assisted booking |
|  |  | Reports CSV / printable HTML export |
|  |  | Dark mode (dashboard & document pages) |
|  |  | Auth page field tips (ⓘ) |
|  |  | Responsive public & dashboard UX fixes |
|  |  | Security remediation sprints (redirect, CSRF, payments integrity) |

## Sprint 7 — UX Hardening (July 2026)

| To Do | In Progress | Done |
| --- | --- | --- |
| Filipino / Tagalog UI (i18n) | — | Split login / register redesign (Culiat theme) |
| Demand forecasting dashboard UI |  | Auth facility slideshow (available venues) |
| Live Infrastructure / Utilities APIs |  | Hide navbar on full auth flow (OTP, 2FA, reset) |
| True PDF report engine (optional) |  | Blackout dates mobile calendar improvements |
| PWA / offline-friendly install |  | Walk-in resident searchable picker (max 10 + search API) |
| Health-check endpoint (ops) |  | Live Occupancy modern full-bleed slideshow |
| Staging parity checklist execution |  | Walk-in resident load performance (no full user fetch) |

## Overall Scrum Board — Current System Snapshot

Use this table when the chapter needs a single system-wide board (all remaining work vs. major shipped areas).

| To Do | In Progress | Done |
| --- | --- | --- |
| Connect live Infrastructure Projects API (replace mock) | — | Authentication (OTP, TOTP, lockout, password reset) |
| Connect live Utilities / outages API |  | Public portal (home, facilities, FAQ, contact, legal) |
| Filipino / Tagalog UI language toggle |  | Facility management + blackouts + QR posters |
| Demand forecasting surfaced in Reports / Scheduler |  | Full booking lifecycle + AI conflict & recommendations |
| Bulk user CSV import for barangay registry |  | Auto-approval + staff approval queue |
| Forgot check-in waiver workflow |  | Attendance (manual + QR) + occupancy monitoring |
| Staging / production cron parity & restore drill |  | Calendar, reports, Smart Scheduler, Gemini chatbot |
| Production Brevo SMTP cutover (if still on prior mail) |  | CIMM sync + Gemini announcements (when configured) |
| Unified LGU inbound API gateway (beyond HTTP 501 stubs) |  | Notifications (in-app, email, SMS opt-in) |
|  |  | Audit trail, document archival, DPA export |
|  |  | Capstone polish (CI, reminders, walk-in, dark mode) |
|  |  | July 2026 UX: auth redesign, walk-in search, occupancy slideshow |

## How to paste into Microsoft Word

- Copy each three-column table into Word.

- Apply a light blue header row for To Do | In Progress | Done (as in your sample page).

- Keep borders on all cells.

- Place a short narrative paragraph above Sprint 1 (use the opening paragraphs of this file).

- Optional: insert a Gantt chart / timeline figure between the overview table and Sprint 1.

## Related documents

| Document | Role |
| --- | --- |
| docs/THESIS_CH3_SECTION_3.4_SCRUM_ARTIFACTS_COMPLETE.md | Product backlog IDs (F1–F40), DoD, Increment table |
| docs/MODULES_LIST.md | What is currently implemented |
| docs/BACKLOG.md | Shipped vs. planned future items |
| docs/CAPSTONE_IMPLEMENTATION_PLAN.md | Sprints A–D detail |
| docs/SCRUM_BOARD.md | Older board notes (superseded by this section for thesis §3.3) |

End of §3.3 Sprint Cycles — ready for Word paste.